Newham Cyclists Issues of Interest July 2018

Following meeting with Richard Wadey on 13 July.

General Point: Councillor Trip had met Will Norman and been on a ride to see Waltham Forest facilities.

| Specific issue | Future Action/Possible Action |
| --- | --- |
| Draft Cycle Strategy TfL Strategic Cycling Analysis (SCA) report - Identifying future cycling demand in London June 2017 LB Newham specific (see map below) - Top 20 Potential Connections recommended for further study 6 - Stratford to Ilford (Romford Road). 7 – Leyton to Barking Road A124. 8 Canning Town to Barking (Barking Road A124). 9 – Manor Park to Woolwich Ferry High & medium Potential Connections (from report) Silvertown Way/ Silvertown Viaduct/North Woolwich Road West Ham Lane/Prince Regent Lane/ North Woolwich Road Green Street/Boundary Lane High Street North/ High Street South | Adopted March 2018. NC have commented on - lack of areas with through traffic. - Inadequately addressing identified strategic corridors. To be reviewed early 2019. |
| TfL Liveable Neighbourhood plan for LB Newham link to draft Cycle Strategy (see below) Council working on three areas under allocated LIP funding. - Custom House north of Crossrail station. Freemasons Rd to be improved. No through routes east but west to Silvertown Way presents a problem of future developments. - Stratford north and Forest Gate north Ripe for linkage with WF and to help improve “Leyton Rd corridor” - Wide area bounded by Upton lane, High St North, Romford Rd and Barking Rd. Potentially 5 LTN, but would take in future plans for Green St and be relevant to Manor Park (west of High St North only) Collection of data particularly school flows would be helpful. Early work on redesign of Barking Rd/Green St junction. Bid due 30 November 2018. | Mayor has committed to a quality bid. Worked up plans need to be seen. Green St unlikely to be ready or to meet TfL criteria this year. Need to continue campaign in Manor Park (both sides of High St North) and press for small scale improvements in meantime (including around schools). |
| Keep Newham Moving Ohio Road/Newhaven Lane link and contraflow part funded through KNM in 206/17. Boleyn Road and Cumberland contraflows part funded through KNM in 2017/18. | Not clear whether this is still alive. |
| CS2 Warton Rd still scheduled to get alleviation measures as part of TfL bus priority scheme. Zebra Crossings on bus islands now being installed. Carpenter’s Road junction a danger. See also Olympic Park and Westfield. | Zebras for pedestrian access to bus island fine in principle. Need to ensure sight lines |
| Stratford Gyratory/Stratford Town Centre Construction underway 20mph introduced for road works and as a trial for the finished scheme. | Not discussed. 20mph now conceded but need to link that with outlying areas, to reduce conflict with pedestrians, ensure balanced synchronisation of lights and deal with connected areas. |
| QE Olympic Park and Westfield. Mountfichet Rd being looked at, particularly connection to Warton Rd Westfield Ave s106 money being looked at for improvements. | . |
| Royal Docks Walking and Cycling Scheme QV Liveable neighbourhood Plans QV Silvertown Way | Link to Freemasons scheme. Bridge over dock needs to be cycle friendly. |
| Crossrail Schemes: - Manor Park – almost finished - Forest Gate – under construction. - Maryland - to start soon. | Little chance for improvement even though work has not finished. All are unsatisfactory from cycling perspective. |
| Newham Greenway (QW 22) Lighting operational Stratford High St to High St South, CCTV operational. Abbey Rd ramp completed. Memorial Ground ramp almost fininshed Lonsdale Ave Stokes Rd progressing. Newham Hospital link still waiting for Barts Health Antisocial behaviour and crime linked particularly with a short section which has been open 24 hours since 2012.. Signs that police are escalating response. North of Stratford High St work progressing well so a prospect of opening in first half of 2019. | Generally a good plan which is progressing. When Memorial Ground ramp built ride the route to Canning Town. Lights at A13 need sequencing. RW has alerted TfL. |
| QW6 - Buxton Rd Henniker Rd junction delayed. - Leyton Rd and Major Rd still being worked on. - Honourlea Ave some slight improvements awaiting adoption but in meantime a couple of Copenhagen pavements in place. - Changes to Capel Rd linked to antisocial behaviour under consideration. | NC have already decided it will not support QW6 due to substandard junctions at Woodford Rd, Buxton Rd and Leyton Rd (as planned) Copenhagen pavements can be used as a precedent (along with Manor Park Ave when it is built) although in LCDS these are still stated to be experimental. Awaiting assessment of their use in WF which appears to have been successful. |
| Permeability and other Minor Infrastructure 2018/19 LIP document to be provided. “Green St” Low Traffic super- neighbourhood. | Make point that contraflow is not causing accidents (if that is the case) in order to promote more permeability by means of contraflows. The Super low traffic neighbourhood would address significant chunk of “urban newham” |
| Silvertown Way and North Woolwich Rd Hallsville Quarter Plan accommodates cycle track. Newham waiting for final report on update of 2015 Sivertown Way Plan. Decision on money for detailed plans expected shortly. It would be release of s 106 money and from Royal Dock Enterprise Zone. |  |
| CS3x (Jenkins Lane) In final stages of detailed design with funding available from developers and Newham. | Generally good scheme |
| Bike Hire Mobike not now operation in Newham |  |
| Other long-term Issues Leaway connection Manor Park to North Woolwich connection Roding Way and crossings Strand East Romford Rd corridor. RW has commente on bus priority. 20 mph | Romford Rd bus prioritisation should not make cycling more difficult. |